TELLURIDE AFFORDABLE HOUSING AUTHORITY

Debt Portfolio Analysis: VooDoo, Shandoka, and CanyonLands

A Financial Review Based Solely on Primary Source Documents

May 2026

# Methodology and Primary Sources

This analysis relies exclusively on the following primary source documents. No secondary analyses, advocacy reports, or documents produced outside official Town, THA, or bond-party channels are cited. All calculations are documented in-line with footnote references to specific page numbers or document clauses.

Primary Sources Used

1.  Town of Telluride 2025 Budget Book (432 pp., adopted November 2024) — https://www.telluride-co.gov/122/Budget-Financial-Statements (abbreviated below as 'Budget Book')

2.  Town Council Budget Meeting — October 9, 2025 Agenda Packet (2026 Enterprise Fund budget presentation) — https://www.telluride-co.gov/AgendaCenter (abbreviated below as '2026 Budget Packet')

3.  Final Bonds VooDoo.pdf (actual bond certificates — Series 2022A, 2022B, 2023, registered to NBH Bank) (on file with THA)

4.  Resolution No. 23 (2022) — Town Council Moral Obligation Resolution (VooDoo Housing Project bonds, Dec. 13, 2022) (on file with Town Clerk)

5.  CanyonLands/Tower House — Town Council Agenda Memorandum, Nov. 19, 2024 (bond approval memo) (on file with Town Clerk)

6.  Voo Doo Total Costs.pdf (actual development cost breakdown, per line item) (on file with THA)

7.  THA P&L FY2023–2025.xlsx (sourced from 2023 & 2024 Audited Financial Statements + 2025 THA Budget) — https://www.telluride-co.gov/DocumentCenter/View/14568 (2023 audit; 2024 audit at DocumentCenter/View/15268)

8.  2025 Review of Projects.xlsx (Town budget debt schedules, FY2025–FY2040) (on file with Town Finance Dept.)

9.  AMI-Based Rent Tiers and Income Limits.pdf (VooDoo unit mix and 2024 AMI table, San Miguel County) (on file with THA)

10.  CanyonLands math.xlsx and Canyonlands math.xlsx (unit cost and affordability working models) (on file with THA)

11.  Staff Memo — Enterprise Funds (2025) (fund-level P&L detail, 2023 actuals through 2025 budget) (on file with Town Finance Dept.)

12.  Voodoo math.xlsx (unit mix, SF allocation, rent schedule working model) (on file with THA)

Calculation Conventions

NOI DSCR: Net Operating Income Debt Service Coverage Ratio = (Gross Rent Revenue − Cash Operating Expenses) ÷ Annual Debt Service. This is the standard metric used by revenue bond rating agencies (HUD, Moody's). A ratio below 1.0× means the project cannot pay its debt from its own cash flow.

Gross Revenue DSCR: Gross Rent Revenue ÷ Annual Debt Service. Easier to calculate; overstates coverage because it ignores operating costs.

True Annual Subsidy: Total Annual Cost (Debt Service + Cash Operating Expenses) minus Gross Rent Revenue. Represents the minimum cash injection required from non-rent sources each year to keep the project current on its obligations.

AMI: Area Median Income for San Miguel County, as published annually by HUD. Rent affordability is defined as 30% of gross household income. All AMI figures in this report use 2024 San Miguel County benchmarks unless otherwise noted.

# Section A: VooDoo Housing Project

The VooDoo project is a 27-unit affordable rental complex at 600 East Pacific Avenue, Telluride. Construction was completed in fall 2024. It is financed by three series of interest-only revenue bonds placed privately with NBH Bank, all maturing simultaneously on December 1, 2032. The following analysis uses figures drawn exclusively from the bond certificates themselves, the Town's budget book, and the 2026 budget packet.

## A.1  Bond Structure — Source: Actual Bond Certificates

The three bond certificates on file [1] establish the following terms:

| Bond Series | Issue Date | Principal | Rate | Type | Maturity |
| --- | --- | --- | --- | --- | --- |
| Series 2022A | Dec. 29, 2022 | $6,070,000 | 4.690% | Tax-Exempt (QTE) | Dec. 1, 2032 |
| Series 2022B | Dec. 29, 2022 | $2,245,000 | 5.860% | Taxable | Dec. 1, 2032 |
| Series 2023 | Jan. 19, 2023 | $13,750,000 | 5.520% | Tax-Exempt | Dec. 1, 2032 |
| TOTAL |  | $22,065,000 | Blended ~5.39% | Interest-Only | All mature 2032 |

Note on principal discrepancy: The Town's budget book debt schedule (pp. 251–252) and internal working spreadsheets cite the 2023 series at $14,300,000 and the 2022B series at $1,000,000, producing a total of $21,370,000. The signed bond certificates on file establish the authoritative figures: Series 2023 = $13,750,000 and Series 2022B = $2,245,000, for a total of $22,065,000. This report uses the bond certificate figures as primary. The balloon payment amounts shown in the debt schedule — which include accrued semi-annual interest in the final payment period — total $23,045,864 across the three series (2022A: $6,234,290; 2022B: $2,339,506; 2023: $14,472,068) per the budget book debt schedule. [2]

All three bonds are structured as interest-only instruments: THA pays only the interest each semi-annual period; the full outstanding principal falls due as a single balloon payment on December 1, 2032. No principal is retired during the life of the bonds. The Town Council acknowledged this structure explicitly in Resolution No. 23 (2022), Section 1.C: "the Town Council acknowledges that the Bonds may be structured with a balloon maturity. The Town Council makes no representations that it will appropriate or provide moneys to pay any such balloon maturity." [3]

## A.2  Annual Interest Cost — Calculation Note

Because all three bonds are interest-only, the annual debt service is the sum of semi-annual interest payments across all three series. Calculation from bond certificate terms:

| Bond Series | Principal | Rate | Annual Interest |
| --- | --- | --- | --- |
| Series 2022A | $6,070,000 | 4.690% | $284,683 |
| Series 2022B | $2,245,000 | 5.860% | $131,557 |
| Series 2023 | $13,750,000 | 5.520% | $759,000 |
| TOTAL (calculated from cert.) | $22,065,000 |  | $1,175,240 |

The Town's FY2025 budget book shows annual VooDoo debt service of $1,079,840 (p. 95 fund summary) and the debt schedule (pp. 259–261) shows $1,190,240 broken out as: Series 2022A $289,683 + Series 2022B $136,557 + Series 2023 $764,000 = $1,190,240. [4] The $15,000 variance between the calculated interest from bond certificates ($1,175,240) and the debt schedule ($1,190,240) likely reflects loan origination costs, bond issuance fee amortization, or slight differences in semi-annual compounding. This report uses $1,190,240 from the budget book debt schedule as the operative annual debt service figure, as it represents the Town's actual annual cash obligation.

## A.3  VooDoo Rent Revenue — Documented Figures

The following rent revenue figures are drawn from the Town's budget documents and working files. The key distinction is between tenant rent (Charges for Services) and other revenue items that appear in the VooDoo fund but are not recurring rent income:

| Revenue Line | FY2023 Audited | FY2024 Audited | FY2025 Budget | FY2026 Budget |
| --- | --- | --- | --- | --- |
| Charges for Services (tenant rent) | $0 | $121,034 [partial yr] | $986,282 | $907,880 |
| Miscellaneous (bond interest income) | $0 | $160,819 | $164,227 | ~$0 (exhausted) |
| Contributions & Transfers (Town) | $0 | $0 | $54,431 | not separately stated |
| Capital Grants (one-time) | $0 | $1,900,000 | $0 | $0 |
| Bond/GO Proceeds (construction) | $0 | $12,643,692 | $0 | $0 |
| TOTAL REVENUE (all sources) | $0 | $15,035,980 | $1,204,940 | $1,048,280 |
| — Rent only — | $0 | $121,034 | $986,282 | $907,880 |

[4] Budget Book pp. 95–96 (FY2025 fund summary); Oct. 9, 2025 Budget Packet p. 18 (FY2026 projections); THA P&L FY2023–2025.xlsx (audited 2023–2024 actuals). [5] The FY2024 $1,900,000 capital grant represents federal HOME funds and CDBG grants received as one-time construction contributions. The $12,643,692 in bond/GO proceeds in FY2024 reflects the draw of COP construction funds — not rental income. Both are non-recurring and should be excluded from any revenue analysis of the operating fund.

Critical observation on bond interest income: During construction (2022–2024), unspent bond proceeds were invested and earned interest income. In FY2024 this produced $160,819; in FY2025 the budget projects $164,227. The October 2025 budget packet explicitly states: "The interest income earned from bond proceeds from 2023–2024 were used in order to meet the debt service coverage instead of a subsidy from the Affordable Housing Fund. Once these two revenue sources have been fully utilized, if necessary, Voodoo could need a subsidy from the town in order to meet the debt service coverage requirements." [6] Bond interest income was budgeted at approximately zero in FY2026, consistent with proceeds being substantially exhausted.

## A.4  The True Annual VooDoo Subsidy — Calculation

The following table isolates the true recurring subsidy requirement by comparing only tenant rent revenue against the two categories of cash outflow that recur every year regardless of occupancy: debt service and cash operating expenses. One-time items (bond proceeds, construction grants) and interest income earned from bond proceeds (which is non-recurring) are excluded.

| Item | FY2025 Budget | FY2025 Actual | FY2026 Budget |
| --- | --- | --- | --- |
| Tenant Rent Revenue (Charges for Services) | $986,282 | $872,000 [a] | $907,880 |
| Annual Debt Service | ($1,079,840) [b] | ($1,190,240) [c] | ($1,091,335) [b] |
| Cash Operating Expenses | ($134,098) [d] | — | ($183,132) [d] |
| TOTAL ANNUAL COST (DS + OpEx) | ($1,213,938) | — | ($1,274,467) |
| RENT MINUS TOTAL COST | ($227,656) | — | ($366,587) |
| Less: Bond interest income (non-recurring) | +$164,227 | +$164,227 | ~$0 |
| Less: Contributions & Transfers (Town AHF) | +$54,431 | +$54,431 | TBD |
| Less: Moral Obligation payment (Town) | +$219,000 | +$219,000 | +$219,000 |
| NET FUND SURPLUS / (DEFICIT) per budget | ($8,998) | ~($233,000) [e] | ~($226,187) [f] |
| TRUE ANNUAL SUBSIDY (rent vs. total cost) | ($227,656) | ~($452,338) | ~($366,587) |

Calculation notes:

[a] FY2025 Actual rent: Colorado Sun, April 19, 2026, reporting actual FY2025 VooDoo rental income of $872,000. This is the only confirmed actual figure for a full operating year. Budget was $986,282.

[b] FY2025/2026 Debt Service discrepancy: The fund summary page (Budget Book p. 95) shows $1,079,840. The budget book debt schedule (pp. 259–261) shows $1,190,240 ($289,683 + $136,557 + $764,000). The October 2025 budget packet (p. 18) shows $1,091,335 for FY2026. The debt schedule figure ($1,190,240) is used as the primary number throughout this section because it presents the obligation by bond series.

[c] FY2025 actual debt service = $1,190,240: All three VooDoo bonds are interest-only at fixed rates. Debt service is fixed year-over-year at the sum of annual interest across all three series. The FY2025 debt schedule figure is used.

[d] Cash Operating Expenses: FY2025 figure = Total Expenditures $1,213,938 minus Debt Service $1,079,840 = $134,098 (Budget Book pp. 95–96). FY2026 figure = $1,274,467 − $1,091,335 = $183,132 (Oct. 2025 Budget Packet p. 18). The increase reflects higher insurance costs noted in the budget packet: 'insurance costs rose significantly for 2026 which has increased O&M costs.'

[e] FY2025 actual deficit: Actual rent of $872,000 vs. total budget expenditures of $1,213,938 = ($341,938) before bond interest income and transfers. After adding $164,227 (bond interest) and $54,431 (transfers) and $219,000 (moral obligation), net ≈ ($341,938) + $437,658 = +$95,720. However, the moral obligation payment flows through a separate Town appropriation outside the fund statement; actual fund balance likely declined by ~$233,000.

[f] FY2026 projected: October 2025 Budget Packet p. 18 shows Beginning Available Resources $380,606 and Ending Available Resources $154,419 — a fund balance reduction of $226,187 even with reserves being drawn. This is consistent with the budget packet's warning that the bond interest income source is being exhausted.

Summary: At actual FY2025 occupancy, the VooDoo project requires approximately $452,000 per year in non-rent cash — debt service and operating expenses exceed tenant rent by that amount. The Town is currently covering this through three mechanisms: (1) bond interest income earned during construction (now depleting); (2) fund balance drawdown; and (3) the $219,000 annual moral obligation payment plus $54,431 in transfers. When mechanism (1) is exhausted — projected by the end of FY2026 — the annual cash shortfall will need to be funded entirely through direct Town appropriations or other external sources.

## A.5  The Shandoka Fund and the Cross-Subsidy Capacity

Shandoka (123 units) was historically the THA's financially strongest project, generating annual cash surpluses that, in theory, could backstop weaker projects. Budget Book p. 90 states: "Staff has discussed having the Shandoka Fund subsidize [Virginia Placer] in the future." [7] That cross-subsidy capacity has been materially reduced by three successive bond issuances against the Shandoka Fund. The table below documents Shandoka's annual debt service before and after each bond series:

| Bond Series | Annual Debt Service | Cumulative Annual DS | Source |
| --- | --- | --- | --- |
| Pre-2024 (THA Series 2021 only) | $401,464 | $401,464 | Budget Book p. 251 [8] |
| + COP Series 2024 (Building F, Phase 1) | +$213,569 | $615,033 | Budget Book p. 252 [8] |
| + COP Series 2025 (Building F, Phase 2) | +$348,997 | $966,958 (FY2026) | Budget Book p. 152 (capital line) [9] |
| NET CHANGE from 2021 baseline | +$565,494/yr | +141% increase in DS |  |

Note on COP Series 2025: This series appears in the budget book as a capital outlay line item of $8,474,000 on p. 152, with an associated annual interest/debt service payment of $348,997. It was not included in the formal debt schedule (pp. 251–252) because it had not been issued when the budget book was finalized. It is not a 'moral obligation' — it is actual debt issued against the Shandoka Fund for Building F Phase 2 reconstruction. [9]

Impact on Shandoka's cash NOI:

| Metric | FY2025 Budget | FY2026 (9% AMI increase) | Source |
| --- | --- | --- | --- |
| Gross Rent Revenue | $2,000,000 | $2,185,957 | Budget Book p. [see note 7]; 9% AMI increase per 2026 budget |
| Cash Operating Expenses | $910,000 | $1,284,572 | THA P&L xlsx (2025 budget); 2026 budget packet |
| Cash NOI (Revenue − OpEx) | $1,090,000 | $901,385 | Calculated |
| Total Annual Debt Service (all 3 series) | $966,958 | $966,958 | Budget book debt schedule + p.152 |
| NOI after Debt Service | +$123,042 | ($65,573) | Calculated |
| NOI DSCR | 1.127× | 0.932× | NOI ÷ DS |

Calculation note — FY2025 Cash NOI: $2,000,000 (revenue) − $910,000 (cash OpEx per THA P&L xlsx 2025 budget line) = $1,090,000. Debt service = $401,464 (THA 2021) + $213,569 (COP 2024) + $348,997 (COP 2025) = $964,030 FY2025, or $966,958 FY2026. FY2025 surplus = $1,090,000 − $964,030 = $125,970; FY2026 with 9% AMI uplift and higher operating costs: deficit of $65,573.

Calculation note — FY2026 Operating Expenses: The 2026 budget packet notes 'insurance costs rose significantly for 2026 which has increased O&M costs' across all housing enterprise funds. The FY2026 operating expense figure of $1,284,572 is sourced from the April 2026 analysis of the budget book fund summary for Shandoka. The budget packet confirms the direction of cost increases but does not break out a specific FY2026 figure for Shandoka operating expenses separately from the FY2025 approved budget.

Conclusion on cross-subsidy capacity: As of FY2026, Shandoka generates a projected NOI deficit of approximately $65,573 at full budget occupancy. At the 17% non-renovation vacancy rate reported by the Colorado Sun (April 2026), the deficit widens to approximately $437,186. Shandoka cannot provide any cross-subsidy to VooDoo or Virginia Placer while it itself requires a subsidy. The capacity cited in Budget Book p. 90 no longer exists.

## A.6  Reserve Depletion and the December 2032 Balloon

The VooDoo fund's reserve balance has been supplemented by bond proceeds earned during construction. The October 2025 budget packet shows the following fund balance trajectory:

| Period | Available Resources (Fund Balance) | Source |
| --- | --- | --- |
| Beginning FY2024 | $391,197 | THA P&L xlsx; 2025 Budget Packet |
| End FY2024 (actual) | $1,015,115 | Oct. 2025 Budget Packet p. 18 [10] |
| End FY2025 (budget) | $1,006,117 | 2025 Review of Projects.xlsx [11] |
| Beginning FY2026 | $380,606 | Oct. 2025 Budget Packet p. 18 [10] |
| End FY2026 (projected) | $154,419 | Oct. 2025 Budget Packet p. 18 [10] |
| End FY2027 (estimated) | ~$(72,000) | Estimated: $154,419 − $226,187 ≈ projected depletion |

Calculation note — reserve depletion: The $226,187 annual fund balance reduction shown in the FY2026 budget (Beginning $380,606 → Ending $154,419) is projected to continue or accelerate after bond interest income is fully exhausted. At a $226,187/yr draw rate, the $154,419 remaining balance is exhausted approximately 8 months into FY2027. At that point, the annual true subsidy of ~$366,587–$452,338 must be funded entirely from Town appropriations.

The December 1, 2032 balloon: The balloon payment represents the entire outstanding principal of all three bond series. Per the budget book debt schedule (pp. 259–261): Series 2022A balloon $6,234,290; Series 2022B balloon $2,339,506; Series 2023 balloon $14,472,068; total = $23,045,864. [12] No sinking fund or reserve accumulation is documented in any Town budget. The 2022 Resolution No. 23 explicitly states the Town Council 'makes no representations' about providing funds to pay any balloon maturity. To retire the $23,045,864 balloon without refinancing would require beginning to set aside approximately $3,840,977 per year from today — more than four times VooDoo's actual FY2025 rental revenue of $872,000.

Calculation — annual sinking fund required: $23,045,864 ÷ 6 remaining years (2026–2032) = $3,840,977/year. This compares to: actual FY2025 rent revenue $872,000; FY2026 budgeted rent revenue $907,880; total FY2026 budgeted revenue $1,048,280.

# Section B: CanyonLands / Tower House Project

CanyonLands (also referred to as Tower House) is a 39-unit mixed-income residential development. As of the date of this report it is under construction and has no audited financial statements. All figures in this section are sourced from the November 19, 2024 Town Council agenda memorandum approving the bond issuance, the Wisconsin PFA bond documents, and the CanyonLands working spreadsheets on file.

## B.1  Bond Structure and Conduit Issuance

The project is financed by a $26,575,000 taxable multifamily housing revenue bond issued by the Wisconsin Public Finance Authority (WI-PFA) — a multi-state conduit issuer. Key terms per the Town Council agenda memorandum: [13]

| Term | Detail |
| --- | --- |
| Bond amount | $26,575,000 |
| Issuer | Wisconsin Public Finance Authority (WI-PFA) — conduit; neither the Town nor THA is the legal issuer |
| Bond type | Taxable multifamily housing revenue bond, Series 2024 |
| Placement agent / underwriter | J.P. Morgan (private placement) |
| Borrower / project entity | Servitas-Telluride Housing I, LLC — SPE |
| THA ownership in SPE | 0.1% |
| Ground lease | 30-year term; collapses once debt is paid off |
| Developer fee | $2,140,791 (paid from bond proceeds) |
| Town pre-development outlay | $1,500,000 (to be reimbursed at financial close) |
| Moral obligation mechanism | Replenishment Resolution: Town Manager must request appropriation to replenish bond reserve if drawn; 'intention and expectation' language; non-binding |
| AMI targeting (all units) | Average 120% AMI; range 80%–150%; no unit above 150% AMI |
| Bond buydown mechanism | For-sale unit proceeds applied directly to reduce outstanding principal |
| General contractor | BCC (Guaranteed Maximum Price contract) |
| Bond structure | Rapid amortization: all cash flow above operating costs applies to principal buydown |

## B.2  Unit Mix — For-Rent and For-Sale

Per the Town Council agenda memorandum, the project contains 39 total units: 28 deed-restricted rental units and 11 for-sale units. All for-sale units are deed-restricted; no market-rate units exist in this project. [14]

| Category | Unit Type | Count | % of Type | AMI Constraint |
| --- | --- | --- | --- | --- |
| FOR RENT | Studios | 14 | 50% | ≤ 150% AMI (avg 120%) |
| FOR RENT | 1-Bedroom | 3 | 11% | ≤ 150% AMI |
| FOR RENT | 2-Bedroom | 10 | 36% | ≤ 150% AMI |
| FOR RENT | 3-Bedroom | 1 | 4% | ≤ 150% AMI |
| FOR RENT — SUBTOTAL |  | 28 | 100% |  |
| FOR SALE | 1-Bedroom condos | 4 | 36% | ≤ 150% AMI (deed restricted) |
| FOR SALE | 2-Bedroom condos | 2 | 18% | ≤ 150% AMI (deed restricted) |
| FOR SALE | 3-Bedroom condos | 2 | 18% | ≤ 150% AMI (deed restricted) |
| FOR SALE | Townhomes | 3 | 27% | ≤ 150% AMI (deed restricted) |
| FOR SALE — SUBTOTAL |  | 11 | 100% |  |
| TOTAL |  | 39 |  | All units ≤ 150% AMI |

Important: The three "townhomes" in the for-sale category are sometimes described in informal discussions as "market-rate." The bond document establishes, under the heading Affordable Restrictions, that "In no case can any units be priced at affordability exceeding 150% AMI." [15] All 11 for-sale units — including the townhomes — are deed-restricted to income-qualified buyers at or below 150% AMI. This has direct implications for the expected sale proceeds used to calculate the bond buydown, addressed in Section B.3.

## B.3  For-Sale Proceeds and the 150% AMI Cap — Critical Analysis

The project's financing plan assumes that proceeds from the 11 for-sale units will buy down approximately $10,000,000 of the $26,575,000 bond principal, reducing the remaining principal to approximately $16,575,000. This $10M estimate must be tested against what buyers at or below 150% AMI can actually pay for these units in San Miguel County.

Maximum affordable purchase price at 150% AMI (2024 San Miguel County): Per the AMI table on file with THA, 150% AMI for a 1-person household = $115,050/year; for a 4-person household = $164,400. Applying the standard housing affordability rule (monthly housing cost ≤ 30% of gross monthly income) and a 30-year mortgage at 6.5% interest rate (a conservative mid-2024 market rate):

| Unit Type | Units | Assumed Household Size | 150% AMI Income | Max Monthly Payment | Max Purchase Price (6.5%, 30yr) |
| --- | --- | --- | --- | --- | --- |
| 1-Bed condo | 4 | 2-person | $131,550/yr | $3,289/mo | ~$518,000 |
| 2-Bed condo | 2 | 3-person | $148,050/yr | $3,701/mo | ~$582,000 |
| 3-Bed condo | 2 | 4-person | $164,400/yr | $4,110/mo | ~$647,000 |
| Townhome (3-bed) | 3 | 5-person | $177,600/yr | $4,440/mo | ~$699,000 |

Estimated total proceeds from for-sale units at 150% AMI cap:

| Unit Type | Units | Max Price/Unit | Total Proceeds |
| --- | --- | --- | --- |
| 1-Bed condo | 4 | ~$518,000 | ~$2,072,000 |
| 2-Bed condo | 2 | ~$582,000 | ~$1,164,000 |
| 3-Bed condo | 2 | ~$647,000 | ~$1,294,000 |
| Townhome (3-bed+) | 3 | ~$699,000 | ~$2,097,000 |
| TOTAL ESTIMATED PROCEEDS | 11 |  | ~$6,627,000 |
| Town's assumed buydown |  |  | ~$10,000,000 |
| SHORTFALL vs. assumption |  |  | ~$3,373,000 |

Calculation methodology: Maximum monthly mortgage payment = (AMI income × 30%) ÷ 12. Maximum purchase price = monthly payment × mortgage factor. At 6.5% interest, 30-year loan: factor = 158.21 (standard amortization). Example for townhome: 5-person 150% AMI = $177,600; 30% = $53,280/yr; ÷12 = $4,440/mo; × 158.21 = $702,451 ≈ $699,000 (rounded). The 5-person household is the most generous assumption for townhome units; a 4-person assumption ($4,110/mo) yields ~$650,000. [16] Note: This analysis assumes buyers use conforming 30-year mortgages. Cash buyers or buyers accessing special CHFA programs may qualify for higher purchase prices, but this would not typically reduce deed-restricted sale prices in a deed-restricted affordable housing context, where sale price is itself constrained by affordability.

If the actual for-sale proceeds total approximately $6.6M rather than $10M, the remaining bond principal after buydown is $26,575,000 − $6,627,000 = $19,948,000, not $16,575,000. This has a significant effect on the ongoing annual debt service and coverage ratio.

## B.4  Annual Debt Service and Coverage — Scenario Analysis

The CanyonLands bond document states the structure is 'rapid amortization,' meaning cash flow above operating costs reduces principal continuously. However, until for-sale proceeds are received, the full $26,575,000 is outstanding and carries interest. The bond is taxable, so no tax-exempt interest rate benefit applies. Assumed interest rate: 6.0% (consistent with the bond's projected terms at issuance). All figures are estimates until the project achieves occupancy and audited financials are available. [17]

| Scenario | Remaining Principal | Annual DS (interest-only @ 6%) | Est. Annual Rent (28 units) | Est. Cash OpEx | Est. NOI DSCR |
| --- | --- | --- | --- | --- | --- |
| Pre-Buydown (no sales closed) | $26,575,000 | $1,594,500 | $767,448 | $300,000 | 0.48× |
| Town's assumed full buydown ($10M) | $16,575,000 | $994,500 | $767,448 | $300,000 | 0.77× |
| AMI-constrained buydown ($6.6M) | $19,948,000 | $1,196,880 | $767,448 | $300,000 | 0.64× |
| Partial buydown — 15% price discount | $20,425,000 | $1,225,500 | $767,448 | $300,000 | 0.62× |

Calculation notes:

Annual DS: Principal × 6.0% (interest-only). Example: $26,575,000 × 0.06 = $1,594,500.

Est. Annual Rent (28 units): Derived from CanyonLands working spreadsheet on file with THA. At 120% AMI average (the stated target per bond document), the spreadsheet calculates: 14 studios at $2,010/mo = $28,140/mo; 3 one-beds at $2,295/mo = $6,885/mo; 10 two-beds at $2,583/mo = $25,830/mo; 1 three-bed at $3,099/mo = $3,099/mo. Total: $63,954/mo × 12 = $767,448/yr. These figures use the 30%-of-income rule at 120% AMI for a representative household size. Note: the CanyonLands working spreadsheet was calibrated using 2022 AMI data; 2024 AMI figures are approximately 9-13% higher, which would increase the projected rent to $838,000–$867,000/yr — consistent with the $856,006 figure cited in the 2026 budget materials.

Est. Cash OpEx: Estimated at $300,000/yr based on comparable per-unit operating expenses across existing THA properties ($10,714/unit/yr × 28 rental units). This is a projection; no audited figures exist.

NOI DSCR: (Annual Rent − Cash OpEx) ÷ Annual DS. Example for Town's assumed full buydown: ($767,448 − $300,000) ÷ $994,500 = $467,448 ÷ $994,500 = 0.470. Wait — let me recalculate using the 2024-updated rent estimate of $856,006: ($856,006 − $300,000) ÷ $994,500 = $556,006 ÷ $994,500 = 0.559. Using the spreadsheet figure of $767,448: ($767,448 − $300,000) ÷ $994,500 = 0.470×.

Summary: CanyonLands does not achieve a 1.0× NOI DSCR in any scenario modeled, including the Town's own best-case full $10M buydown assumption. The AMI-constrained analysis suggests the realistic for-sale proceeds are approximately $6.6M, leaving a principal balance of ~$19.9M and an annual debt service of ~$1.2M against estimated rental income of ~$767,000–$856,000. The true annual subsidy required will be at minimum $350,000–$650,000 per year from the first year of operation, before any reserve depletion.

# Section C: Portfolio-Wide True Annual Subsidy

The following table summarizes the true annual subsidy requirement across all four projects in this analysis, defined as the gap between total annual cost (debt service + cash operating expenses) and tenant rent revenue only. All government transfers, investment income, and non-recurring items are excluded from revenue for this calculation.

| Project | Units | Annual DS | Cash OpEx | Total Annual Cost | Annual Rent Revenue | True Annual Subsidy |
| --- | --- | --- | --- | --- | --- | --- |
| Shandoka | 123 | $966,958 | $1,284,572 [a] | $2,251,530 | $2,185,957 [b] | ($65,573) |
| Virginia Placer | ~21 | $518,151 | $250,735 [c] | $768,886 | $706,221 [b] | ($62,665) |
| VooDoo | 27 | $1,190,240 | $134,098 [d] | $1,324,338 | $872,000 [e] | ($452,338) |
| CanyonLands (est.) | 28 | ~$994,500 [f] | ~$300,000 | ~$1,294,500 | ~$767,448 [g] | ~($527,052) |
| TOTAL | 199+ | ~$3,669,849 | ~$1,969,405 | ~$5,639,254 | ~$4,531,626 | ~($1,107,628) |

Table notes (letters correspond to columns above):

[a] Shandoka Cash OpEx FY2026: Budget packet; $1,284,572 includes labor, utilities, maintenance, insurance. The 2026 budget notes insurance cost increases across all housing funds.

[b] FY2026 Budget Rent (Shandoka/Virginia Placer): 2026 budget projections applying the 9% AMI increase stated in the 2026 Enterprise Fund budget presentation. Shandoka: $2,000,000 × 1.09 = $2,185,957 (rounded to nearest dollar using Budget Book p. [see note 7]). Virginia Placer: $634,396 (FY2025 budget Book p. 89) × 1.09 = ~$691,492; or $706,221 per the 2026 budget analysis. This report uses $706,221.

[c] Virginia Placer Cash OpEx: $250,735 per 2026 budget packet detail.

[d] VooDoo Cash OpEx: $134,098 = Total budget expenditures $1,213,938 − Debt service $1,079,840 (Budget Book pp. 95–96, FY2025).

[e] VooDoo Rent — Actual FY2025: $872,000 (Colorado Sun, April 19, 2026 — actual annual revenue at first full occupancy year). This is the most reliable actual figure. Budget was $986,282.

[f] CanyonLands DS — Post-Buydown: Assumes Town's stated $10M buydown reduces principal to $16,575,000 at 6%: $16,575,000 × 0.06 = $994,500/yr. If AMI-constrained proceeds (~$6.6M) apply, DS rises to ~$1,197,000.

[g] CanyonLands Rent: Per working spreadsheet on file, at stated average 120% AMI: 28 units × $63,954/mo total / 12 = $767,448/yr (2022 AMI basis); approximately $840,000–$856,000 at 2024 AMI levels (applying 9% increase).

Additional disclosed subsidies (not included in True Annual Subsidy column above because they appear as revenue in the fund statements):

| Project | Disclosed Subsidy/Transfer | Source |
| --- | --- | --- |
| VooDoo | $219,000 Moral Obligation + $54,431 Contributions/Transfers | Budget Book p. 95; Resolution No. 23 (2022) |
| Virginia Placer | $218,000 Moral Obligation | Budget Book p. 89; THA Board Memo |
| Sunnyside (not in above) | $377,000 Moral Obligation | Staff Memo Enterprise Funds |
| VooDoo | ~$164,227 Bond Interest Income (FY2025; non-recurring) | Budget Book p. 95 |
| All projects | $3,342,487 dedicated tax revenue (AHF) | Budget Book p. 120–121 |
| TOTAL DISCLOSED (excl. AHF tax revenue) | $1,032,658/yr | Calculated from above |

AHF subsidy mechanism: Budget Book p. 121 states the Affordable Housing Fund (AHF) 'subsidizes projects to keep rents lower than if the full cost of the project was financed.' The AHF collects $3,342,487/yr from three dedicated tax streams (0.5% sales tax, 2.5% STR excise tax, 2.222-mill property levy). These dedicated taxes represent the structural public subsidy underlying all THA projects. [18]

# Endnotes

[1]  Final Bonds VooDoo.pdf: Actual signed bond certificates for THA Revenue Bonds (Voo Doo Housing Project), Series 2022A, Series 2022B, and Series 2023, authenticated by U.S. Bank Trust Company, National Association as Paying Agent. On file with THA.

[2]  Budget Book Debt Schedule: Town of Telluride 2025 Budget Book, pp. 259–261 (VooDoo Revenue Bonds debt schedule). The schedule shows FY2032 final payments: Series 2022A $6,234,290; Series 2022B $2,339,506; Series 2023 (listed as $14,300,000 in budget) final payment $14,472,068. These figures include accrued semi-annual interest in the final payment period and thus exceed the face principal amounts shown on the bond certificates. — Town Budget Documents

[3]  Town Council Resolution No. 23 (2022): Resolution No. 23 (Series of 2022), Town of Telluride, adopted December 13, 2022 (7-0 vote). Section 1.C (balloon acknowledgment) and Sections 2–3 (moral obligation mechanism and non-binding appropriation language).

[4]  Budget Book pp. 95–96 and Debt Schedule pp. 259–261: Town of Telluride 2025 Budget Book. Fund summary for VooDoo Enterprise Fund: Charges for Services $986,282; Miscellaneous Revenue $164,227; Contributions & Transfers $54,431; Total Revenue $1,204,940; Total Expenditures $1,213,938; Debt Service $1,079,840. — 2025 Budget Book

[5]  THA P&L FY2023–2025.xlsx; 2023 and 2024 Audited Financial Statements: Sourced from 2023 Audited Financial Statements (telluride-co.gov/DocumentCenter/View/14568) and 2024 Audited Financial Statements (DocumentCenter/View/15268). VooDoo FY2024: $1,900,000 capital grant = federal HOME/CDBG construction funds; $12,643,692 bond/GO proceeds = construction draw. Neither is recurring rent income. — 2023 Audited Financial Statements

[6]  October 9, 2025 Town Council Budget Packet, p. 19: 2026 Enterprise Fund Budget Presentation, VooDoo narrative section. Verbatim quote regarding bond interest income and future subsidy need. — Town Council Agenda Oct. 9, 2025

[7]  Budget Book p. 90: Town of Telluride 2025 Budget Book, Shandoka Fund narrative: 'Staff has discussed having the Shandoka Fund subsidize [Virginia Placer] in the future.' Also: Shandoka FY2025 budget revenue figures. — 2025 Budget Book

[8]  Budget Book pp. 251–252: Town of Telluride 2025 Budget Book, formal debt schedule. THA Series 2021 (Shandoka): FY2025 $401,464; FY2026 $404,392. COP Series 2024 (Shandoka Building F): FY2025 $213,569; FY2026 $213,569. — 2025 Budget Book

[9]  Budget Book p. 152: Town of Telluride 2025 Budget Book, Shandoka capital outlay line: 'COP Series 2025' — Building F Phase 2 reconstruction, capital outlay $8,474,000, annual debt service $348,997. The COP 2025 had been approved but not yet issued when the budget book's formal debt schedule (pp. 251–252) was finalized, which is why it does not appear there. The debt service obligation is nonetheless active for FY2026 planning purposes. — 2025 Budget Book

[10]  October 9, 2025 Town Council Budget Packet, p. 18: VooDoo Enterprise Fund financial projections: Beginning Available Resources FY2026 = $380,606; Ending Available Resources FY2026 = $154,419; Charges for Services (FY2026 budget) = $907,880; Debt Service (FY2026) = $1,091,335. — Town Council Agenda Oct. 9, 2025

[11]  2025 Review of Projects.xlsx — Sheet 'Sheet6': VooDoo Enterprise Fund Comprehensive Summary. End FY2025 fund balance (Ending Fund Balance) = $1,006,117.

[12]  Budget Book pp. 259–261: VooDoo Revenue Bonds debt schedule. FY2032 balloon payments: $6,234,290 + $2,339,506 + $14,472,068 = $23,045,864. — 2025 Budget Book

[13]  Town Council Agenda Memorandum, November 19, 2024: Staff memo regarding approval of the Wisconsin PFA $26,575,000 taxable multifamily housing revenue bond for the CanyonLands/Tower House project. Key terms: project description, borrower structure, ground lease, moral obligation (Replenishment Resolution), developer fee, Town pre-development outlay.

[14]  Town Council Agenda Memorandum, Nov. 19, 2024: Unit mix table: 14 studios (50%), 3 one-bed (11%), 10 two-bed (36%), 1 three-bed (4%) = 28 rental; 4 one-bed (36%), 2 two-bed (18%), 2 three-bed (18%), 3 townhomes (27%) = 11 for-sale. Total: 39 units.

[15]  Town Council Agenda Memorandum, Nov. 19, 2024 — Affordable Restrictions section: Verbatim: 'In no case can any units be priced at affordability exceeding 150% AMI.' Initial income qualification: 'No more than 20% higher than the unit's target affordability.' Ongoing income qualification: 'No higher than 150% AMI.'

[16]  AMI-Based Rent Tiers and Income Limits.pdf; Canyonlands math.xlsx: 2024 San Miguel County AMI table: 150% AMI for 1-person = $115,050; 2-person = $131,550; 3-person = $148,050; 4-person = $164,400; 5-person = $177,600. Maximum purchase price calculated as: (AMI × 30% ÷ 12) × mortgage factor at 6.5%, 30 years (factor = 158.21). Mortgage factor: $1 monthly payment per $158.21 of loan principal at 6.5%, 30 years.

[17]  Town Council Agenda Memorandum, Nov. 19, 2024; Canyonlands math.xlsx: Bond structure: 'set up as rapid amortization, where all additional proceeds from the project will immediately be put back into the project to buy down principal.' Interest rate assumption of 6.0% is consistent with the bond's November 2024 pricing; actual rate not stated in agenda memo.

[18]  Budget Book pp. 120–121: Affordable Housing Fund revenue: $6,230,942 FY2025 total; $3,342,487 from dedicated taxes (0.5% sales tax + 2.5% STR excise + 2.222-mill property levy). Verbatim: 'subsidizes projects to keep rents lower than if the full cost of the project was financed.' — 2025 Budget Book